Project Management Plan

Synergy Distributed Meeting 
Scheduler

TEAM

Meeting ViewPoint

URL: www.utdallas.edu/~jdv052000

Team Members

Bojan  Knezevic  – bxk062000@utdallas.edu

Chun   Du 	 – cxd081000@utdallas.edu

Haibo  Shi           – hxs088000@utdallas.edu

Hector Irizarry     – hector.irizarry@utdallas.edu

Junia   Valente    – jdv052000@utdallas.edu

Mark    Huber      – mah038000@utdallas.edu

Yuhan Tseng      – yxt083000@utdallas.edu

Revision History

| Author | Date | Description | Version |
| --- | --- | --- | --- |
| Team | 08/31/2008 | Initial version of the project plan document | 1.0 |
| Team | 09/03/2008 | Cover page and table of contents added | 1.1 |

Contents

1.1	Project overview	3

1.2	Project deliverables	3

1.3	Evolution of this document	3

1.4	References	4

1.5	Definitions, acronyms and abbreviations	4

2.	Project Organization	6

2.1	Process model	6

2.2	Organizational structure	6

2.3	Organizational boundaries and interfaces	6

2.4	Project responsibilities	6

3.	Managerial process	7

3.1	Management objectives and priorities	7

3.2	Assumptions, dependencies and constraints	7

3.3	Risk management	7

3.4	Monitoring and controlling mechanisms	7

4.	Technical process	9

4.1	Methods, tools, and techniques	9

4.2	Software documentation	9

4.3	Project support functions	9

5.	Work elements, schedule and budget	10

Introduction

## Project overview

This project is part of a contract with Synergy Inc. to support the Synergy Distributed Meeting Scheduler (SDMS) program. The SDMS is a Synergy Inc. effort to gain a share of the COTS meeting scheduler products market.

The primary goal of the SDMS project is to support people to schedule their meetings. SDMS aims to keep the user interaction minimal by automating the process as much as possible therefore increasing the user’s organization productivity. The high-level functionalities of the system are:

- Plan meetings

- Monitor meetings

- Support conflict resolution

- Maintain user information

- Keep users informed of meetings

This project consists in two phases. The first phase requirement elicitation is that we are to deliver a detail requirement description and a non-functional prototype of the GUI. As for the second phase, product specification and process specification, the specific details concerning the deliverable, are still to be determined but a functional prototype is required.

## Project deliverables

| Phase | Deliverable |
| --- | --- |
| 1 | Preliminary Project Plan |
|  | Interim Report |
|  | Final Report |
|  | Mockup |
| 2 | Interim Report |
|  | Final Report |
|  | Final Project Plan |
|  | Traceability Matrix between phase 1 and 2 |
|  | Project with basic functions |

## Evolution of this document

This document will be updated as the project progresses. A new revision will be released after each modification. Every modification has to be logged in the Document Revision History. Each log entry must include date, revision identifier, author’s name and brief description of the modification. The author of the modifications is responsible for updating the Document Revision History.

Updates should be expected in the following sections:

a. References – will be updated as necessary.

b. Definitions, acronyms, and abbreviations – will be updated as necessary.

c. Organizational Structure – will be updated as the roles and responsibilities are assigned for each phase.

d. Management objectives and priorities – will be updated to as priorities change.

e. Assumptions, dependencies and constraints – will be updated as necessary.

f.  Risk management – will be updated as new risks are identified.

g. Technical Process – will be updated as requirements become clearer.

h. Work elements, schedule and budget – will be updated in the case of schedule or budget changes.

## References

[1] http://www.utdallas.edu/~chung/RE/syllabus.htm

[2] http://www.utdallas.edu/~chung/RE/Project1.pdf

[3] http://www.ibm.com/developerworks/rational/library/769.html

[4]http://www.utdallas.edu/~chung/CS6354/CS6354_U07_source/Team_2/SoftwareProjectManagement_Plan_v1.1_Team2.doc

[5] http://re-project.org/Documents/Final_Project_Plan.doc

## Definitions, acronyms and abbreviations

active participant A user, who is an attendee that may also be asked provide requirements for equipment.

administrator Is a privileged user who is responsible for managing user accounts, and managing resources (ex. adding or removing users, rooms, etc).

attendee A user, who receives a meeting invite, and is responsible for either accepting or declining the invite. In the case the invite is accepted, the attendee is required to provide an exclusion and preference set. An attendee can be furthermore classified as important or active participant.

concurrency The ability  to handle more than one meeting requests at same time.

confirmation An e-mail notification sent to attendees by the initiator confirming the final meeting.

COTS Commercial of- the-shelf. A software product that is ready-made and available for sale.

customer Synergy Soft Inc.

date conflict Occurs when no date can be found in the stated date range.

date range Time interval prescribed by the initiator that set the boundaries for the exclusion and preference sets.

date set A pair of input, including calendar date and time period.

end customer Person, or organization, that buys the SDMS software.

exclusion set A set of dates on which the attendees cannot attend the meeting.

GUI: Graphical User Interface.

important participant: A user, who is an attendee that may also be asked provide meeting location preferences.

initiator: A user, who calls for the meeting. The initiator is responsible for performing the meeting scheduling activities or to delegate an initiator representative to perform them on his behalf.

initiator representative  A user  who is delegated to act on behalf on initiator.

invite Is a meeting request sent by initiator or representative to the potential attendees, which includes meeting topic, date range and it requires attendees to respond with their preferences regarding date. For active participants the invite will require the attendee to provide equipment requirements. For important participants the invite will require the attendee to provide location preferences.

meeting scheduling activities Tasks required to schedule a meeting. Usually involve the following tasks: planning the meeting, sending the Invites, monitoring the responses, resolving conflicts, and confirming the final arrangements.

nomadicity The ability to move from one location to another and start communications.

preference set A set of dates on which the attendees would prefer the meeting to take place.

private meeting A meeting that concerns only to the user.

professional meeting A meeting that concerns to the user’s organization.

SDMS Synergy Distributed Meeting Scheduler

strong conflict No date can be found within the date range and outside all exclusion sets.

UML Unified Modeling Language

user Person who interact directly with the product.

weak conflict A dates can be found within the date range and outside all exclusion sets, but no date can be found at the intersection of all preference sets.

virtual location Corresponds to a non –physical location where the meeting could take place (e.g. teleconferencing).

# Project Organization

## Process model

The SDMS will be developed under waterfall process model. This model encompasses the following activities: system engineering, requirement analysis, software design, implementation, and testing. The requirement analysis will be highly emphasized. After the software design phase, a mockup will be built to show the functions and operations of the product. Later, an executable product with primary functions will be implemented.

## Organizational structure

The team consists of 7 members, and each member will be involved in a sub-phase of the project as a team leader.

| Team Leaders | Sub-phase |
| --- | --- |
| Haibo Shi | 1 |
| Hector Irizarry | 2 |
| Bojan Knezevic | 3 |
| Mark Huber | 4 |
| Chun Du | 4 |
| Yuhan Tseng | 3 |
| Junia Valente | 2 |

## Organizational boundaries and interfaces

For each subphase, there will be two team leaders in the team. The rests are common members. In order to give leadership experience to every member, the team leaders will change in different subphases.

## Project responsibilities

The team leaders are responsible for arranging and coordinating the tasks of each team members, integrating every members work and submitting the deliverables. Team members should work on their tasks decided by team discussion.

# Managerial process

## Management objectives and priorities

The objective of the project is to develop a meeting scheduler product through an organized routine which allows us to concentrate on core elements at different phases more easily and efficiently.

The primary focus of our team is the reliability, usability, and quality. Satisfying requirements and perfecting the product is very important to us. Meeting user's needs is our top goal.

## Assumptions, dependencies and constraints

It is assumed that every team member has basic knowledge of Programming, Software Engineering, and Database.

## Risk management

| Risk | Possibility | Impact | Description | Solution |
| --- | --- | --- | --- | --- |
| Unavailable resource | Low | Medium | Unavailability of certain resource, including google doc/group, internet and etc | All important document and message are sent to email accounts. |
| Team member absence | Medium | Medium | Team member is unable to come to team meetings. | Do regular knowledge backup. Share knowledge of everyone’s work to the whole team. |
| Unfamiliar with technique | High | High | Team member is not familiar with tools or techniques used in this project. | Do team tutorial, self-learning. Evaluate team member skills before each phase and/or re-assign team roles. |
| Reuse | High | Medium | Team is not able to reuse code and/or documentation. | Only reuse if parts are well understood, otherwise create it from scratch. |
| Lack of communication | High | High | Team members fail to communicate at critical times | Be active and effective in communication, monitor team member response and project involvement. Provide friendly environment. |

## Monitoring and controlling mechanisms

Each subphase will have a team leader. This person will deliver a work schedule with weekly goals at the beginning of each subphase. Weekly meetings will be set up to review key components at current stage. Team leader is responsible to establish a record to trace the modifications made during the meeting. Further discussions will be made between meetings through online group (google group). Documentation will also be updated after each meeting. Team leader can adjust the weekly goals by checking the progress of each subphase to ensure the subphase will meet the requirements and be deliverable on time.

# Technical process

## Methods, tools, and techniques

Client techniques and tools: JSP, Html, Javascript

Server techniques and tools: Servlet, Tomcat

Database: 	MySQL

## Software documentation

UML Documentation: Rational Rose

Project Documents: Microsoft Office

## Project support functions

Document Collaboration: Google Docs (Beta)

Online Team Collaboration: Google Groups

# Work elements, schedule and budget

| Deliverable | Due Date |
| --- | --- |
| Preliminary Project Plan | Sep 4, 2008 |
| Phase 1 Interim Report | Oct 2, 2008 |
| Phase 1 Final Report | Oct 23, 2008 |
| Mockup | Oct 23, 2008 |
| Phase 2 Interim Report | Nov 13, 2008 |
| Phase 2 Final Report | Dec 4, 2008 |
| Final Project Plan | Dec 4, 2008 |
| Traceability Matrix between Phase 1 and 2 | Dec 4, 2008 |
| Project with basic functions | Dec 4, 2008 |