## HOPE Project Plan

## Version 0.6

## September 1, 2010

## Team Crutch

Ashley Pham
Blake Jensen
Caitlin Fowler 
Don Martin 
Eric Blackburn
Frank (Zhenzhou Sun)
Julie Rauer 
Justin Wilson

Mohammad Al-Zinati
Zac Elsik

## SE 6361.001 – Advanced Requirements Engineering

## Revision History

| Version | Changes | Date Modified |
| --- | --- | --- |
| 0.1 | Used an existing template to structure the document. Added meeting minutes, project deliverables, references, and team members. | 8/27/10 |
| 0.2 | Added the project overview and project organization. | 08/28/10 |
| 0.3 | Edited document template, project organization, and “Work Elements, Schedule, and Budget”. | 08/31/10 |
| 0.4 | Edited the project organization and managerial process. The document template was also revised. | 08/31/10 |
| 0.5 | Added 3.3 Risk Management section. | 09/01/10 |
| 0.6 | Fixed up the formatting and table of contents, added the template reference. | 09/01/10 |

## Table of Contents

Revision History	2

Table of Contents	3

Meeting Minutes	4

1. Introduction	7

1.1 Project overview	7

1.2 Project deliverables	7

1.3 Evolution of this document	7

1.4 References	8

1.5 Definitions, acronyms, and abbreviations	8

2. Project organization	8

2.1 Process model	8

2.2 Organizational structure	8

2.3 Organizational boundaries and interfaces	11

2.4 Project responsibilities	12

3. Managerial process	12

3.1 Management objectives and priorities	12

3.2 Assumptions, dependencies, and constraints	12

3.3 Risk management	13

3.4 Monitoring and controlling mechanisms	17

4. Technical process	18

4.1 Methods, tools, and techniques	18

4.2 Software documentation	18

4.3 Project support functions	18

5. Work elements, schedule, and budget	18

5.1 Work Elements	18

5.2 Schedule	18

5.3 Budget	19

#### Meeting Minutes

| Date | Attendees |  |  |
| --- | --- | --- | --- |
| 08/26/10 Meeting 1 | Caitlin Fowler Don Martin Eric Blackburn Julie Rauer Justin Wilson Mohammad Al-Zinati Zac Elsik Zhenzhou Sun | Agenda | Meet everyone and get to know everyone. Discussion of our 1st assignment and how to approach it. Discussion of what individuals want to work on. Coordinate schedules to determine optimal times for future meetings. |
|  |  | Contents | Some decisions made on where people might fit on our team. Zac is our technical lead, Android expert. All technical questions should be directed to Zach. Justin is our main team lead right now. Eric, Julie will assist Justin in the leadership responsibilities of 10 people's tasks. Frank, Don- UML documents - UML 2.0 (may not fit with Phase I part of the project so possibly choose something else for Phase I) Don, Mohammad, Julie, Justin documentation - Description of our project Phase I (describe any issues that we encounter in the informal preliminary definition, etc.) Caitlin, Design document which is building the prototype (a mockup will do for this phase - Phase I) (Maybe Frank will work on this too.) Functional and non-functional requirements-Eric, Ashley, Justin Coding team - Zach, Justin (liaison with documentation team), Eric, Julie Testing – Ashley, Caitlin We decided to schedule another meeting over the weekend to work on Deliverable 0 and compare schedules. |
| Date | Attendees |  |  |
| 08/28/10 Meeting 2 | Ashley Pham Caitlin Fowler Don Martin Eric Blackburn Julie Rauer Justin Wilson Zhenzhou Sun | Agenda | Complete majority of the Preliminary Project Plan. Build availability schedule. Discuss next steps of Phase 1. |
|  |  | Contents | Most of the Preliminary Project Plan is complete. Group members need to review, proof read, and note possible additions to the document. The document is located on the Google group site. The availability schedule is near completion. Currently reviewing the “Project Phase I: Requirements Elicitation: Initial Understanding” document. All group members need to look over the functional and non-functional requirements, stakeholders, and the domain. Note anything that can will likely not be addressed in scope of our project and why. -- For example: Implementing the ability to have several languages is too large of a scope to be able to complete a working deliverable by December, 2010. The team name was decided, “Crutch” or “Team Crutch.” To keep track of communication, please communicate through the Google group. Plan to meet after class shortly on 8/31/10 to discuss finalizing of the Preliminary Project Plan. Also, to set up the next major meeting. |
| Date | Attendees |  |  |
| 08/31/10 Meeting 3 | Blake Jenson Justin Wilson Mohommad Julie Rauer Zhenzhou Sun Eric | Agenda | Finalize Preliminary Project Plan. Finalize availability schedule. |
|  |  | Contents | Preliminary Project Plan 95% complete. One member left till availability schedule is complete. Eric will contact that person through email to get the members schedule. Team members should continue reviewing the “Project Phase I: Requirements Elicitation: Initial Understanding” document. All group members need to look over the functional and non-functional requirements, stakeholders, and the domain. Note anything that can will likely not be addressed in scope of our project and why. -- For example: Implementing the ability to have several languages is too large of a scope to be able to complete a working deliverable by December, 2010. |

#### Introduction

### 1.1 Project overview

### As the elderly population grows, there is a growing need for tools that improve quality of living for members of this population. Difficulties with hearing loss, memory loss, and vision and speech impairment are common problems encountered by the elderly.

Team Crutch is developing a software application for Android cell phones that will mitigate the communication barriers faced by people with these deficiencies. The application will provide functionality that helps people with these disorders communicate with others and vice versa.

### 1.2 Project deliverables

| Deliverable | Content | Due Date |
| --- | --- | --- |
| Deliverable 0 | Preliminary Project Plan | 9/2/10 |
| Deliverable 1 | Part 1 Interim Progress Project Plan Improved Understanding Document PowerPoint | 9/30/10 |
| Deliverable 2 | Part 1 Final Report Project Plan Improved Understanding Document Traceability Matrix Mock Prototype | 10/21/10 |
| Deliverable 3 | Part 2 Interim Progress Project Plan Improved Understanding Document Traceability Matrix | 11/11/10 |
| Deliverable 4 | Part 2 Final Report Project Plan Improved Understanding Document Traceability Matrix PowerPoint Final Prototype | 11/30/10 |

Public group website: http://groups.google.com/group/utd-re-deliverables

1.3 Evolution of this document

See page 2 for the project plan’s revision history.

1.4 References

## Project Plan Template: http://wwwbruegge.informatik.tu-muenchen.de/twiki/bin/view/OOSE/ SoftwareProjectManagementPlanTemplate

Document formatting provided by CS 4351.001 Fall 2009, Primordial Technologies.

## Project Organization and Managerial Process templates provided by CS 6354 Summer 2007, Gang of Eight: http://www.utdallas.edu/~chung/CS6354/CS6354_U07_source/GoE/

## Monitoring and controlling mechanisms and Project support function templates provided by CS 6354 Summer 2007, Team 2: http://www.utdallas.edu/~chung/CS6354/CS6354_U07_source/Team_2/

## Customer Requirements: http://www.utdallas.edu/~chung/RE/Project1.pdf

1.5 Definitions, acronyms, and abbreviations

HOPE – Helping Old People Engage

#### Project organization

### 2.1 Process model

Team Crutch is using an incremental iterative evolutionary model to quickly develop the requirements specification and prototype, to allow for early validation for changing requirements.

### 2.2 Organizational Structure

Team Members

| Team Members | Email |
| --- | --- |
| Ashley Pham | alp084000@utdallas.edu |
| Blake Jensen | blake.jensen@student.utdallas.edu |
| Caitlin Fowler | cmf067000@utdallas.edu |
| Don Martin | ddm033000@utdallas.edu |
| Eric Blackburn | ejb022000@utdallas.edu |
| Frank (Zhenzhou Sun) | zxs101020@utdallas.edu |
| Julie Rauer | jrr053000@utdallas.edu |
| Justin Wilson | jdw067000@utdallas.edu |
| Mohammad Al-Zinati | mohammad.al-zinati@student.utdallas.edu |
| Zac Elsik | zle041000@utdallas.edu |

Project Leaders

| Team Members | Project Role |
| --- | --- |
| Justin Wilson | Project Leader – Deliverable 1.1 |
| Julie Rauer | Project Leader – Deliverable 1.2 |
| Ashley Pham | Project Leader – Deliverable 2.1 |
| Eric Blackburn | Project Leader – Deliverable 2.2 |

Due to the large number of people on the team, it is difficult for every member to make it to each meeting. To resolve this, the project has been divided into three sub-groups that can work independently. Communication between the groups is maintained by specified liaisons.

Technical Group

| Team Members | Project Role | Liaison |
| --- | --- | --- |
| Zac Elsik | Technical Sub-Lead Android Programmer |  |
| Eric Blackburn | Android Programmer | Requirements |
| Julie Rauer | Android Programmer | Process |
| Justin Wilson | Android Programmer | Requirements |
| Ashley Pham | Tester | Requirements |
| Caitlin Fowler | Tester | Requirements |
| Zhenzhou Sun | Diagram Designer | Requirements |

Requirements Documentation Group

| Team Members | Project Role | Liaison |
| --- | --- | --- |
| Ashley | Requirements Sub-Lead | Technical |
| Eric Blackburn | Customer Requirements Engineer | Technical |
| Caitlin Fowler | Customer User Interface Designer | Technical |
| Don Martin | Customer |  |
| Justin Wilson | Requirements Engineer | Technical |
| Blake Jensen | Requirements Engineer |  |
| Zhenzhou Sun | Diagram Designer | Process Doc. |

Process Documentation Group

| Team Members | Project Role | Liaison |
| --- | --- | --- |
| Julie Rauer | Process Documentation Sub-Lead | Technical |
| Don Martin | Process Engineer |  |
| Mohammad Al-Zinati | Process Engineer |  |
| Zhenzhou Sun | Diagram Designer | Requirements |

### 2.3 Organizational boundaries and interfaces

Android Programmer

Android Programmers will be involved with prototype creation and feasibility studies for requirements elicitation purposes.

Customer

Helps elicit requirements by approaching the situation from the perspective of a potential customer or user during requirements documentation group meetings.

Diagram Designer

The diagram designer is in charge of designing the diagrams for the project documentation. This includes UML or diagrams for the prototype, process diagrams for management plans, and , KAOS diagrams for documenting the requirements in graphical form.

Mentor

Lawrence Chung will act as a mentor and customer for developing the HOPE system.

Process Engineer

Process Engineers will help define and detail the project management processes and documents.

Project Leader

The project leader is responsible for scheduling meetings, making sure meeting minutes are taken, and keeping track of the progress of the deliverables. If the project is behind schedule, they are responsible for organizing emergency meetings and helping to complete the deliverables.

Requirements Engineer

Requirements engineers help elicit requirements from the perspective of the implementation team. They also document the requirements in textual form.

Sub-Lead

The sub-lead coordinates meetings within each sub-group, to allow for meetings without the project leader’s supervision. They make sure meeting minutes are taken when the project leader is not present. They are responsible for helping the project leader complete the required deliverables before the due date, and for helping to organize emergency meetings if progress is behind schedule.

Tester

Testers will test and document the prototype’s functionality.

User Interface Designer

User interface design engineers help define a functional HOPE application’s user interface layout and color scheme. They also document the UI design requirements in graphical and textual form.

### 2.4 Project responsibilities

See 2.2 for project roles and assignments, and 2.3 for assignment descriptions.

#### Managerial process

### 3.1 Management objectives and priorities

The main management objectives are coordinating the schedules of a large team, adequately delegating work so that all members can participate, and delivering high quality deliverables on time. To this end, three sub-teams have been made, each with the ability to meet and work independently under the project leader’s supervision.

Meeting the project deadlines is the highest management priority, followed by quality deliverables. Since these documents are iterative, quality can be improved over time. While coordinating schedules and having each member participate are important goals, producing deliverables on time, regardless of who is currently available to work on them, will take priority in emergency situations.

### 3.2 Assumptions, dependencies, and constraints

Assumptions

Team members are assumed to have a working knowledge of basic Software Engineering concepts, such as UML and the incremental iterative evolutionary lifecycle model. Java is also an assumed skill set.

Familiarity with smartphones and their capabilities is also expected of each team member.

Dependencies

The prototype depends on the Improved Understanding Document, since detailed requirements should exist before a prototype can be made.

Constraints

Team Crutch’s available work times are constrained by individual student schedules, since this project is not taking place in a corporate work environment.

### 3.3 Risk management

Description of the risks associated with our HOPE project, their possible impact on the schedule and costs, and what we should do to prevent events from occurring.

| Risk Description | Type | Impact on Schedule/Costs | Preventative Measures |
| --- | --- | --- | --- |
| Scope Creep - The risk of not doing enough or doing too much. | Technical | If you don’t do enough, you increase design risk by not including features, or worse not including the right features, possibly not meeting market demand. If you do too much then you increase HOPE Software Creation Risk, Financial Risks (costs go up) and schedule changes. Be careful of “scope creep” which are uncontrolled changes. Most large projects fall victim to scope creep. Scope creep often results in cost overrun. | Careful and constant review of the features being implemented. Evaluation of all features and their cost/benefit for the HOPE software. Be flexible if change is needed. Ways to avoid scope creep are to develop change control procedures, have good designs and specifications to start, good communication, develop good software development process (avoiding agile software development). |
| Requirements Stability (or Requirements Inflation) | Technical | As the project progresses more and more features that were not identified at the beginning of the project emerge that threaten estimates and timelines. This will considerably impact the project schedule and costs required to cover all the requirements. | Constant involvement of end users/beta users and developers to continuously monitor and find out the requirement gap. Changes and requirements inflation should be accepted as a fact of software projects. Rather than utilizing change-suppression mechanisms, prioritization sessions are scheduled that allow worthwhile changes to proceed and initially envisioned features to be superseded if the business gives their authorization. |
| Design Risk: The risk of not including the right features for your target audience. | Technical | “Do it right or do it over.” We don’t have time to do it over, so we have to do it right! Preferably including the right features the first time to avoid doing any rework. The most important non-functional requirement is “simplicity of use”. If the elderly and disabled cannot use the software then it won’t help them. | Implement the right features and pay close attention to what our target audience wants and most important what they need. The HOPE software will provide a much needed service for the elderly and disabled if it is easy to use. |
| The major technology that you rely upon could possibly fail. These major technology risks are things like the Google phone, Android software and/or algorithms, etc. | Technical | The Google phone is critical hardware for the HOPE software. The Android software and Google platform (gPhone OS) are the most important technology components to have working consistently for the success of the project. Provide a flexible and reusable software platform which provides all the core functionality needed, to develop the HOPE application while reducing costs, complexities, and time-to-market. If the hardware or software platform fails, the project could be in serious trouble and have a risk of failure. If Android software and algorithms fail, they have to be fixed quickly. There would be delays in the schedule and therefore cost implications for both of the above technological risks. | Perform code reviews of critical software and algorithms. Testing Android’s reliability and construction. Expert engineers to support and backup the system’s hardware. |
| Jail breaking Risks resulting in unauthorized modifications to the Google phone OS. | Technical | This can lead to device and application instability, which in turn will result in increased support effort. More effort will be required from the support staff to solve these issues. Also the technical team has to work to make sure such issues do not occur in the future. | Customers should be educated about installing any software that hacks the Google phone OS. It is also important to make the customer aware that unauthorized modification of the Google phone OS is a violation of the gPhone end-user license agreement |
| Instruction creep. The risk occurs when instructions increase in number and size over time until they are unmanageable. (originating from ignorance of the KISS, "Keep It Simple Stupid" principle) | Technical | Complex instructions or procedures are misunderstood, followed with great irritation, or ignored and will cause delays in the schedule and huge cost overruns. Employees are too busy following directions or procedures. | Give clear, concise instructions and procedures. Clearly defined development process. Get employee “buy in” on processes and procedures. Work on efficiency, communication, and consistency in order to avoid instruction creep. |
| Quality Risk: A product that solves all problems for the elderly and disabled, but includes bugs and other problems. Simply doesn’t work right and crashes. | Technical | Producing a buggy product will result in bad reviews and the consumer will find out and not want to purchase the product. There is no impact on the schedule but the cost of producing a buggy product is very high overall and most likely a great loss of revenue. | The Google phone (Android software) industry is highly competitive so this risk is definitely something to avoid because of high cost, one’s reputation being tarnished, and waste of new product efforts. Ways to achieve quality are having modular, well-written code, automated tests, beta testers, frequent releases, good software management, good social engineering skills, no bad politics, good communication skills, and good documentation. |
| Market Analysis is poor and results in bad product. | Market | HOPE design and coding will all be affected by a change in requirements. Schedule lengthening and extra costs will be incurred from paying employees for longer than expected or possible overtime. Different development tools may also be required. | Have focus groups composed of the target audience available for every stage of the project to ensure that the product being made is what the target audience actually wants. |
| A similar product comes on the market before release. The risk that there will be changes in the marketplace. Market risk is external to our project. | Market | The target audience may now be severely reduced from what we anticipated, resulting in a loss of sales. Any attempts at redesign to create features that make us stand out will result in costs associated with changing scope like having to hire more employees for longer or purchasing different development tools. | Do constant research on the market and what products are being planned and produced by other companies. In the early design phase, strive to have unique features already in place so that scope change will not be required later and a competing product will not seem as attractive once this one is released. |
| The risk of losing money on the HOPE software after it has been developed. The likelihood that the HOPE software will lose money is financial risk. More simply defined as the undesirable event is a negative return on the HOPE software investment. | Financial | HOPE is a risky investment because of the size of the project. There is much uncertainty about benefits (Will it be used?) and costs. There is a high risk of going over budget. It's not even sure that the project will be finished. We need to be careful to consider risk in a financially meaningful way. Initially, financial risk should not impact the schedule because there are enough available funds to complete the HOPE development. Programmers, HOPE software designers, etc. are paid well to complete their assigned tasks. Also, the cost of resources is considering the fact that most IT projects go over budget and do not meet their deadlines. If return on investment is low meaning that the HOPE does not sell as well as expected then this will penetrate our profits. Consequently, our investors will be unhappy. | Step 1 - Chart the financial risk and return. Plot the highest risk you would take with this expected return. Plot that point on a graph. Determine a few such points at various returns, draw a risk/return boundary. Step 2 - Calculate the financial risk. This requires taking into account the estimates of costs and benefits as well as the chance of cancellation. Step 3 - Determine the required return on investment. Compare the chance of a negative return on investment from step 2 to the graph you made in step 1. Determine the "expected" return that we would require to make that risk worthwhile. We require an expected return well over 100% for HOPE software with a 30% chance of a negative return on investment. 30% allows for the chance that the project is cancelled or something else happens that is unforeseen. |
| People Risk: Right people with the right motivation and methods of work to execute. | Managerial | You fail to create a product that you wanted if you don’t have the right people. The wrong people will create the wrong product and the work will have to be redone. Then, we will be behind schedule and costs will rise because we have to get the right people to do the work. | Hire the right people. Figure out what skills they must have and find those people. |

### 3.4 Monitoring and controlling mechanisms

Project communication will be handled via Google Groups. All messages posted to the Google Groups discussion board are automatically emailed out to each member. Emergency phone contact information has also been provided.

Weekly meetings along with meeting minutes are provided online for members to catch up on missed meetings or to review the project’s progress.

Documents are hosted using Google Groups cloud hosting solution.

See section 4.3.

#### Technical Process

### Methods, tools, and techniques

Tools:

- Eclipse 3.5

- Android SDK (Android 2.1)

- Microsoft Visio 2007

- Microsoft Office 2007, 2010

- Java 1.6

### 4.2 Software documentation

UML diagrams will be provided to document the prototype’s implementation of the requirements document.

### 4.3 Project support functions

Project communication will be handled via Google Groups. All messages posted to the Google Groups discussion board are automatically emailed out to each member. Emergency phone contact information has also been provided.

Weekly meetings along with meeting minutes are provided online for members to catch up on missed meetings or to review the project’s progress.

Documents are hosted using Google Groups cloud hosting solution.

See section 3.4.

#### Work Elements, Schedule, and Budget

### 5.1 Work Elements

Work elements will be added in a future iteration of the project plan.

### 5.2 Schedule

| Deliverable | Content | Start Date | End Date |
| --- | --- | --- | --- |
| Deliverable 0 | Preliminary Project Plan | 8/19/10 | 9/2/10 |
| Deliverable 1 | Project Plan | 9/2/10 | 9/30/10 |
|  | Improved Understanding Document | 9/2/10 | 9/30/10 |
|  | PowerPoint | 9/2/10 | 9/30/10 |
| Deliverable 2 | Project Plan | 9/30/10 | 10/21/10 |
|  | Improved Understanding Document | 9/30/10 | 11/01/10 |
|  | Traceability Matrix | 9/30/10 | 11/01/10 |
|  | Mock Prototype | 11/01/10 | 11/11/10 |
| Deliverable 3 | Project Plan | 10/21/10 | 11/11/10 |
|  | Improved Understanding Document | 10/21/10 | 11/11/10 |
|  | Traceability Matrix | 10/21/10 | 11/11/10 |
| Deliverable 4 | Project Plan | 11/11/10 | 11/30/10 |
|  | Improved Understanding Document | 11/11/10 | 11/30/10 |
|  | Traceability Matrix | 11/11/10 | 11/30/10 |
|  | PowerPoint | 11/20/10 | 11/30/10 |
|  | Final Prototype | 11/11/10 | 11/30/10 |

### 5.3 Budget

This project does not have a budget. All of the team members are students working for free.