Preliminary Project Plan

Distributed Meeting Scheduler

Version 1.0

CS 6361 – Advance Requirements Engineering

Spring 2010

Team Name: COMETS

Team Members

LiMin Tang

Mike Hale

Malini Srinivasan

Nelson Lopez

Rutvij Desai

Sai Sridhar

Wanjun Huang

Team URL

http://www.utdallas.edu/~nml061000

Revision History

| Date | Description |
| --- | --- |
| January 25, 2010 | Document Created ‐ Cover, Change History, Table of Contents and Overview sections added. |
| January 27, 2010 | Document Formatted |

Table of Contents

Revision History........................................................................................................................  ii

Table of Contents....................................................................................................................   iii

Overview .................................................................................................................................... 1

1.1 Project Summary..................................................................................................... 1

1.1.1 Purpose, Scope and Objectives..................................................................  1

1.1.2 Team Members and Roles  ........................................................................ 1

1.1.3 Meetings .................................................................................................... 2

1.1.4 Deliverables...............................................................................................  2

1.1.5 Work Elements and Schedule....................................................................  3

1.1.6 Tools .......................................................................................................... 3

## Purpose of the preliminary project plan:-

The Preliminary Project Plan gives information about Team organization, Team leaders, deliverables, Team web site URL, Tools, etc. This document is created before the actual project starts and updated throughout the project as tasks are completed and procedures are refined. Preliminary Plan also documents all issues related to client requirements (such as deliverables and acceptance criteria), the project goals, the project organization, the division of labor into tasks, and the allocation of resources and responsibilities.

Overview

1.1 Project Summary

1.1.1 Purpose, Scope and Objectives

Purpose

To create a Distributed Meeting Scheduler (DMS) for TeraSoft, Inc. designed to enable its clients to schedule meetings and to succeed by outperforming its competitor’s.

Scope

The DMS (Distributed Meeting Scheduler) system is an web-based application. It enables its clients to scheduling meetings. Our Team of requirement engineers will be focused on the domain, requirements and Specification aspects in order to figure out the real customer needs precisely and conceptually as possible. TeraSoft, Inc. has provided our company with an preliminary incomplete set of functional and non-functional requirements.

Expanding upon this information, our team will deliver a detailed requirements Description which will focus on achieving customer needs.

Objectives

• Discover issues (ambiguities, incompleteness, inconsistency, conflicts, etc.) in

the preliminary definition

• Prepare a clarified definition of the preliminary definition

• Build a prototype of our web-based DMS

1.1.2 Team Members and Roles

Our team consists of the following members.

Throughout our documentation, members will either be referred to by their full name or by their corresponding abbreviation.

Mike Hale		MH

Wanjun Huang	WH

Nelson Lopez		 NL

Malini Srinivasan	MS

Sai Sridhar		SS

LiMin Tang		LT

Rutvij Desai		RD

Each deliverable will have an different team leader assigned. The team leader will be responsible

for scheduling meetings, assign work to team members and will assure that the deliverable is

submitted on time in the correct format.

A special role is assigned to Nelson Lopez who is in charge of our team’s website. Team

leaders must ensure that deliverables are submitted to NL via email at least one day before

the deliverable is due.

1.1.3 Meetings

Weekly meetings will be held regarding our project task. During the meetings, leaders will assign different tasks to different members based on the deliverable. The assigned work tasks will be logged in the Work Elements and Schedule section.

Below is a log of concluded meetings.

| Date | Location | Description |
| --- | --- | --- |
| 01/25/10 | ECS Graduate Computer Lab | Worked on the preliminary project plan and team website. Assigned team leader for the first deliverable. |

1.1.4 Deliverables

| Deliverable | Description | Leader | Date |
| --- | --- | --- | --- |
| Preliminary Project Plan | Title through overview sections of this document | SS | 01/28/2010 |
| Interim Project One | TBD | TBD |  |
| Final Project One | TBD | TBD |  |
| Interim Project Two | TBD | TBD |  |
| Final Project Two | TBD | TBD |  |

1.1.5 Work Elements and Schedule

| Date | Task | Assigned To : |
| --- | --- | --- |
| 01/25/2010 | Draft Preliminary Project Plan. | MS, LT, WH, SS, RD |
| 01/25/2010 | Setup Team Website | NL, MH |
| 01/27/2010 | Format Preliminary Project Plan and Submit to NL | SS |

1.1.6 Tools

Below is a preliminary list of tools expected to be used by our team.

• Rational Rose - UML modeling

• ASP.net/Java - front end of prototype

• SQL for the - back end of prototype

Additional Material

References

[1] Project Phase I: Requirements Elicitation: Initial Understanding

http://www.utdallas.edu/~chung/RE/Project1.pdf

[2] Fall 2009 Project: http://www.utdallas.edu/~chung/RE/Presentations09F

[3] Spring 2009 Project: http://www.utdallas.edu/~chung/RE/Presentations09S