****

***Software Project Management Plan***

**Team T-MIP**

[**www.tmip-helpeople.com**](http://www.tmip-helpeople.com)

**Team Members:**

Taraneh Parvaresh

Mairon Toçi

Ian Bùi

Pooria Kamran Rashani

**Table of contents**

Revision History 3

1 Introduction 4

1.1 Project Overview 4

1.2 Project Deliverables 4

1.3 Evolution of this document 5

1.4 References 5

1.5 Definitions, Acronyms and Abbreviations 5

2 Project Organization 6

2.1 Process Model 6

2.2 Organizational Structure 7

2.3 Project Responsibilities 7

3 Managerial Process 9

3.1 Management Objectives and Priorities 9

3.2 Assumptions, Dependencies and Constraints 9

3.3 Risk Management 9

3.4 Monitoring and Controlling Mechanism 10

4 Technical Process 11

4.1 Methods, Tools and Techniques 11

4.1.1Tools 11

4.2 Software Documentation 11

4.3 Project Support Functions 11

5 Work Elements, Schedule, and Budget 12

APPENDIX A ……………………………………....……………………………………………….......... 13

(Meeting Minutes)

**Revision History**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Comments** | **Author** |
| 0.0 | January 22, 2012 | Initial Version. Includes team members, deliverable milestones, team website, introduction, project organization summary. | Taraneh/Pooria |
| 0.1 | January 24 | Revised Introduction. Split into Purpose and Product Description | Ian Bui |
| 0.2 | January 25 | Revised Managerial Process. Updated tools and website | Mairon Toçi |
| 0.3 | January 25 | First team review | T.I.P |
| 0.4 | January 25 | Add constraints;  Appendix for Meeting; Table of Deliverables | Mairon  Taraneh |
| 1.0 | January 26 | First formal version to turn in | Ian |
| 1.1 | February 19 | Update minutes of meeting | Taraneh |
| 1.2 | February 21 | Update minutes of meeting | Taraneh |
| 1.3 | March 09 | Update Tools | Mairon |
| 1.4 | March 09 | Update minutes of meeting | Taraneh |
| 1.5 | March 23 | Update minutes of meeting | Taraneh |
| 1.6 | April 17 | Update minutes of meeting | Taraneh |
| 1.7 | April 19 | Update minutes of meeting | Taraneh |
| 1.8 | May 15 | Update minutes of meeting | Taraneh |
| 1.9 | May 16 | Update minutes of meeting | Taraneh |
| 2.0 | May 17 | Final Version | T-MIP |

**1 - Introduction**

**1.1 Purpose**

This document describes the plan to produce a Systems Requirement Specifications (SRS) document for project HELPeople. The SRS will be used by system designers, developers and testers for implementing and testing the product. It is not a customer-facing document, but its content is derived from user requirements and needs.

**1.2 Product *Description***

HELPeople is an application that runs on smart devices such as mobile phones or tablets. Its purpose it to help people communicate more easily and conveniently to accomplish certain daily tasks. Even though the app is intended primarily for the elderly and people with communicative disabilities, it may be used by anyone, even children.

As an app, HELPeople itself does not perform such tasks as Reminder or Direction. Rather, HELPeople is an intelligent interface with multiple sensory inputs that seamlessly integrates with other apps built for those specific purposes, e.g. Calendar, GPS Map, etc.

In essence, HELPeople is a unified interface through which disparate apps can communicate, share data, and intelligently interact with each other to serve a particular user need in a most efficient manner.

The key function of HELPeople is its ability to accept multiple inputs - voice, text, touch, image, biometrics, and to respond to user input via different means: audio, visual, vibration, etc.

**1.3 Project *Deliverables***

|  |  |  |
| --- | --- | --- |
| **Phase** | **Deliverables** | **Date** |
| Initial | Preliminary project plan  URL | January 28, 2012 |
| Phase 1 Interim | Revised Software Project Management Plan  PowerPoint Presentation  Preliminary Website  Mockups  Initial SRS document | March 10, 2012 |
| Phase 1 Final | Revised Software Project Management Plan  WRS – Improved Understanding  Preliminary Traceability Matrix  Prototype | March 24, 2012 |
| Phase 2 Interim | Revised Software Project Management Plan  SRS  Traceability Matrix  Presentation - *possible* | April 21, 2012 |
| Phase 2 Final | Revised Software Project Management Plan  SRS  Traceability Matrix  Prototype  Presentation | May 19, 2012 |

**1.4 Evolution *of this document***

This plan is a living document and will be subject to change as the project moves forward. Changes will be noted in the “Revision History” at the beginning of the document.

**1.5 References**

[1] Lawrence Chung, Advanced Software Engineering syllabus, SYSM6309, Spring 2012. http://www.utdallas.edu/~chung/SYSM6309/

**1.6 Definitions*, Acronyms and Abbreviations***

UML: Unified Modeling Language


SRS: System Requirements Specification

SPMP: Software Project Management Plan

**2 - Project Organization**

**2.1 Process *Model***

Team T-MIP will be utilizing the Spiral Model for the first two iterations of the Requirements Engineering. By using this model, Team T-MIP will be able to perform “analysis and negotiation” and be able to go back and perform the process a second time for a much more improved understanding of what is needed for the software.



**2.2 Organizational *Structure***

The project leads are as follows

|  |  |  |
| --- | --- | --- |
| **Phase** | **Leader** | **Dates** |
| **Phase 1 Interim** | Ian Bùi | Jan 14th – March 10th 2012 |
| **Phase 1 Final** | Taraneh Parvaresh | March 11th – March 24th |
| **Phase 2 Interim** | Mairon Toçi | March 25th – April 21th |
| **Phase 2 Final** | Pooria Kamran Rashani | April 22th – May 19th |

The team is formed of 4 members in whom one person would lead the team for each phase. For the first deliverable Ian Bùi will be the Team Leader for the project.

**2.3 Project *Responsibilities***

All the team members will be involved in all phases of the project life cycle.

The role for each team member will change for every deliverable to help spread the workload around and ensure that no one team member is overwhelmed.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Phase** | **Role** | **Ian** | **Taraneh** | **Mairon** | **Pooria** |
| 1 Interim | **Project Leader** | X |  |  |  |
| **Requirement Engineer** |  | X | X | X |
| **Quality Assurance** |  |  | X | X |
| **System/Interface Design** |  | X | X |  |
| **Documentation** |  | X |  | X |
| 1 Final | **Project Leader** |  | X |  |  |
| **Requirement Engineer** | X |  | X | X |
| **Quality Assurance** | X |  | X |  |
| **System/Interface Design** |  |  | X | X |
| **Documentation** | X |  |  | X |
| 2 Interim | **Project Leader** |  |  | X |  |
| **Requirement Engineer** | X | X |  | X |
| **Quality Assurance** |  | X |  | X |
| **System/Interface Design** | X |  |  | X |
| **Documentation** | X | X |  |  |
| 2 Final | **Project Leader** |  |  |  | X |
| **Requirement Engineer** | X | X | X |  |
| **Quality Assurance** | X |  | X |  |
| **System/Interface Design** |  | X | X |  |
| **Documentation** | X | X |  |  |

**Project Leader**

The Project Manager will plan, execute and finalize project according strict deadlines. This includes acquiring resources and coordinating the efforts of team members in order to deliver projects according to plan. The Project Manager will also define the project’s objectives and oversee quality control throughout all phases.

**Requirement Engineer**

The Requirement Engineer will be charged with working with the project stakeholders and end users to elicit, understand, analyze and make ready the documentation for the system in order to solve a given problem. Also is responsible for assisting the Project Leader in elaborating on requirements and dependencies.

**Quality Assurance**

The Quality Assurance will collaborate with Project Leader to determine that the existing standards of the process are satisfactory and follow safety regulations.

**System/Interface Design**

The system/interface designer will work under the direction of project leader and is central to the process of designing mockups for the clearly defined requirements. Also is responsible for the team website and different creative decisions.

**Documentation**

Track changes during the project / Meeting minutes / Update documents with the last changes.

**3 - Managerial Process**

**3.1 Management *Objectives and Priorities***

Team leader will maintain the responsibility of maintaining and containing the project schedule and ensuring that all work items are completed and on schedule. Leadership is also responsible for the creation of all deliverables and scheduling/running meetings.

**3.2 Assumptions*, Dependencies and Constraints***

**Assumptions:**

* Team members are assumed to be able to perform and stay involved in the tasks that they are assigned
* Team members will not need assistance in performing the duties that they have been assigned
* Team members have access to computers and the needed software / tools

**Dependencies:**

* Documented and accurate communication between team members
* Team members completing assigned tasks on time
* Decisions made in a timely manner
* Deadlines set

**Constraints**

* If a deadline is unable to be met, it is to be communicated to all members 48 hours in advance
* If a member is unable to complete an assigned task, it is to communicated to the team leader to assist or reassign projects

**3.3 Risk *Management***

To reduce the high failure rate of this high technological project we have to develop a better understanding of the dimensions of our project risk and how they can affect project performance.

Our project may encounter various types of risks:

* **Technical risks** include problems with project size, project functionality, platforms, methods, standards, or processes. These risks may result from excessive constraints, lack of experience, poorly defined requirements, or dependencies outside the direct control of the project team.
* **Management risks** include lack of planning, communications problems, organizational issues, lack of authority and control problems.
* **Contractual and legal risks** include changing requirements, market-driven schedules, health & safety issues, government regulation and product warranty issues.
* **Other resource risks** include inadequate tools, inadequate facilities, unavailability of computer resources and slow response times.

**3.4 Monitoring *and Controlling Mechanism***

Weekly meetings and online communications are documented. Decisions are made by a voting process after some discussion. Some decisions are made, however, by phase leader like when and where to meet.

**4 - Technical Process**

**4.1 Methods*, Tools and Techniques***

**4.1.1 Tools**

* Dropbox
* a general depository for documents (images, minutes, etc…)
* Email
* Internal, external and interpersonal communication
* Microsoft Office Products
* Documentation applications for formal deliverables
* Adobe Products
* Create mockups and graphical user interfaces
* StarUML
* Formal diagramming language
* Web Designer Premium
* Create a webpage with web standards suitable for different platforms and browsers
* LucidChart Demo
* easy tool to mock up an iPhone.
* Team Viewer
* Web conferencing solution used for online meetings.

**4.2 Software *Documentation***

StarUML diagrams will be provided after initial iteration. We will not implement the software itself according to provided documents. We will skip the coding part but deliver all required documents for design and implement the software.

**4.3 Project *Support Functions***

Weekly meetings minutes will help to bring out and share our ideas to drive the project forward.

**5 - Work Elements, Schedule, and Budget**

Budget for this project is nil. This project scheduled to be completed by May 19th 2012.

Here is the outline of the timeline of major milestones:

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| *Initial Project Plan* | Jan 28th 2012 |
| *Interim Project I Presentation* | Mar 10th 2012 |
| *Final Project I Presentation* | Mar 24th 2012 |
| *Interim Project II Presentation* | Apr 21st 2012 |
| *Final Project II Presentation* | May 19th 2012 |

**APPENDIX A**

**Meeting Minutes**

**Date**: January 19, 2012 (6:30-8:00pm)

**Place**: UTD Student Center

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toci

**Activities**:

1.Agree on the project

2.Discuss general product features

3.Choose a team name

4.Divide tasks and responsibilities:

a. Mairon - Build website

b. Taraneh/Pooria - 1st draft of Project Plan

c. Ian - Product Description

5.Set up next meeting

**Date**: January 25, 2012 (11:30-12:30pm)

**Place**: UTD Student Service Center

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran

**Absent:** Mairon Toçi (Taking care of building the website)

**Activities**:

1.Discuss general product features

2.Add minutes of meeting to SPMP document

3.Divide tasks and responsibilities:

a. Mairon - Update website and update Tools and constraints section in document

b. Pooria – Edit Project Plan

c. Taraneh - Look for versioning software, add appendix

d. Ian – Edit Product Description

4.Deliver SRS document instead of WRS

5.Decided User Manual is not a deliverable

6.Deliver “Traceability Matrix” in SRS document

**Date**: February 12, 2012 (4:00-7:00pm)

**Place**: Starbucks

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toçi

**Activities**:

1.Discuss about the scope of project and the whole idea that we will work on it

2.We came up to build our application to be useful for 5 categories of people as below:

- Visual impairment

- Hearing impairment

- Mobility impairment

- Old people

- Normal people

3.Define Input/output of the application

Inputs: Audio, Touch, Camera, Wireless Device, Keyboard, 3rd party Apps

Outputs: Speaker, Visual Screen, Vibration, 3rd part Apps

4.We defined each input/output for different groups according to above-mentioned category

5.We categorized the type of applications that we shall use in to 3 groups of Internal apps, External apps and Network apps.

6. We discussed to have a new feature in HELP application as “Family tree”

**Date**: February 19, 2012 (4:00-6:00pm)

**Place**: UTD McDormett Library

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toçi

**Activities**:

1.Discuss about “screen reader” and “voice commander” that are 2 useful tools, which we will use them in HELP

2.Listed out basic functionalities of the system

- Text to Speech

- Speech to Text

- Voice Commander

- Screen Reader

- API

- Image Recognition

3.Listed the apps in 4 different groups that we should use or develop in our project (Internal apps, External apps, Network apps and New apps)

Internal Apps:

* Calendar
* Contacts
* Clock
* Gallery
* Camera
* GPS
* Web Browser

External Apps:

* Music
* Radio
* News
* Weather

Network Apps:

* SMS
* MMS
* Email
* Voicemail
* Dialer

New Apps:

* Family Tree
* Emergency
* Medical
* Back Track

4.We agreed each one categorize these apps into levels so we can come up with final solution to put one icon for them in the main menu and place the rest as submenus for the first layer

5.Install Team Viewer and use it for our conference calls

6.Set up conference call for Tuesday 21 Feb

**Date**: February 21, 2012 (12:00-13:00pm)

**Place**: Conference Call

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toçi

**Activities**:

1.Discussed about the categorization of different parts of the application

2.Discussed about the main layout of application UI

3.We will have large icons together with text for the main menu and subcategories will be defined in second page under the main menu items

4.We will have some main buttons in all pages like emergency, commander, and home icon

4.Defined responsibilities:

Taraneh & Pooria: Start the draft version of WRS

Mairon: Mockups and UI templates

Ian: List of use cases and functional requirements and prepare the definition of the project

**Date**: February 26, 2012 (3:30-6:30pm)

**Place**: UTD SOM 2.901

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toçi

**Activities**:

1.Finalized input and output methods and add keyboard as input and vibration for output

2.Discussed about configuration section to cover below settings:

* Install
* Uninstall
* Update
* Customize

3.Grouped the application types as below:

A) Resident

* Native
* External
  + Integrated
  + Standalone

B) Non-Resident

* Network Based
* Internet Based

4.How to manage apps:

* ADD app
* Remove app
* List apps
* Launch an app
* Switch between apps
* Close current app
* Leave the previous app running
* Close app

For external apps we need to think about later on if we want to have the possibility to launch them from HELPeople or not.

5.We listed some requirements:

# Product should be able to accept commands either with voice or touch

# Product should respond to each command either visually or with voice

# Product should be able to describe each menu element on the screen orally

# Emergency icon should be available to call 911 or a family member

#Product should have access to most used apps via “H” button in all pages

.

.

.

6. We divided the responsibilities so each person make his/her part ready and on 4th march we’ll go to review them

Ian: Domain requirements

Taraneh: Functional Requirements

Pooria: Non-Functional Requirements

Mairon: User Manual

**Date**: March 4, 2012 (4:00-6:00pm)

**Place**: UTD SOM 2.901

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toçi

**Activities**:

1.We went through each of the requirements together and give feedback

2.We come up to have different user profiles for the system so user can choose to have each of them to interact with the product

3. We went through WRS document to check the template and make sure what else we need to deliver

**Date**: March 7, 2012 (12:00-13:00pm)

**Place**: Conference Call

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toçi

**Activities**:

1.We went through each of the requirements and issues together and give feedback

2.Discussed about the scenario and how to develop it

3.Discussed about the presentation

4.Put deadline to make revised documents ready for 9th March

**Date**: March 9, 2012 (12:30-13:30pm)

**Place**: Conference Call

**Participants**:

Ian Bui (Leader), Taraneh Parvaresh, Pooria Kamran, Mairon Toçi

**Activities**:

1.We went through each of the documents and presentation to make sure everything is ready

2.Discussed about the Traceability Matrix and decided to keep it as it is and get the feedback about the procedure from Dr.Chung

3. Agreed to make some small changes on software project plan document to have the updated one

4.Split the task for tomorrow’s presentation and defined for each section who is going to take the lead

5.Finalize all the documents and submit them before 5PM to Dr.Chung

**Date**: March 22, 2012 (12:00-14:30pm)

**Place**: Conference Call

**Participants**:

Taraneh Parvaresh (Leader), Ian Bui, Pooria Kamran, Mairon Toçi

**Activities**:

1.We went through all issues for domain requirements and revised requirements for domain part.

2.We went through all issues for functional requirements and revised them based on better understanding of the product

3.We decide that in next phase we need to define some user interface requirements as we have some of them in this phase but for more details we need to mention them precisely.

**Date**: March 23, 2012 (12:00-14:00pm)

**Place**: Conference Call

**Participants**:

Taraneh Parvaresh (Leader), Ian Bui, Pooria Kamran, Mairon Toçi

**Activities**:

1.We went through all non-functional issues and elaborate them more accurately

2.We agreed to change some part of setting in user manual, so we will have 2 settings in our product one would be general setting for the product like settings related to user profile selection and the other setting would be specifically for each of the applications like “sort”.

3.User manual needs some changes related to setting section

4.Imrpoved non-functional requirements need to revised

5.Creep rate section needs to be added to our documents

6.Update Traceability Matrix

**Date**: April 3, 2012 (11:00 AM-12:00pm)

**Place**: Conference Call

**Participants**:

Mairon Toçi (Leader), Ian Bui, Pooria Kamran, Taraneh Parvaresh

**Activities**:

1. We went through Product Specification document
2. We split the work as below:
   1. Ian (Section 1,2,3)
   2. Taraneh (Sections 4 & 6)
   3. Pooria (Sections 7 & 9)
   4. Mairon (Sections 5,10 and Appendix)
3. Schedule next meeting for 11 April

**Date**: April 11, 2012 (12:00 -14:00pm)

**Place**: Conference Call

**Participants**:

Mairon Toçi (Leader), Ian Bui, Pooria Kamran, Taraneh Parvaresh

**Activities**:

1. We went through Product Specification document to review what each team member wrote regarding his/her section
2. We went through the Diagrams which we need to have I our document
3. We went through process document
4. Split the work to start working on process document (Ian)
5. Draw the Diagrams (Mairon)
6. Come up with some use cases (Taraneh & Pooria)
7. Schedule next meeting for 16th April

**Date**: April 16, 2012 (11:00 AM-12:00pm)

**Place**: Conference Call

**Participants**:

Mairon Toçi (Leader), Ian Bui, Pooria Kamran, Taraneh Parvaresh

**Activities**:

1. We went through Ian’s power point regarding process specification
2. We decided to put some important use cases as a sample at the end of Vision document
3. We went through Mairon’s SG diagram
4. Split the work as below
   1. Taraneh: Add description to use cases and add 3 functional requirements to WRS and preliminary document
   2. Pooria: Add 3 new non-functional requirements to WRS and preliminary document
   3. Mairon: Draw the diagrams, update user manual
   4. Ian: Prepare Process document based on his power point
5. Schedule next meeting for 19th April

**Date**: April 19, 2012 (12:00-2:00pm)

**Place**: Conference Call

**Participants**:

Mairon Toçi (Leader), Ian Bui, Pooria Kamran, Taraneh Parvaresh

**Activities**:

1. We went through Ian’s process document
2. We went through Mairon’s Diagrams
3. We reviewed new added functional and non-functional requirements
4. We split the remaining tasks as below
   1. Taraneh: Add use case specification as Appendix at the end of the vision document, update newly added functional requirements, update MOM according to today’s meeting
   2. Pooria: Update non-functional requirements in WRS and Preliminary Definition document
   3. Mairon: update user manual to add new functions to “Life” section, Add SIG diagram to Appendix section of vision document, review and add Glossary and References for process document
   4. Ian: provide Goal model diagram and Domain Model Diagram, update Process document
5. We put the deadline to Friday 4PM to make all documents ready and send them to Dr.Chung

**Date**: May 10, 2012 (11:30-1:30pm)

**Place**: Conference Call

**Participants**:

Pooria Kamran (Leader), Ian Bui, Mairon Toçi, Taraneh Parvaresh

**Activities**:

1. We reviewed the deliverables for final phase 2
2. Split the work so that each person can work on his/her section
3. Mairon: update user manual with detail application mockups for iTalk
4. Ian: prepare PowerPoint based on process document and vision document section 1 to 3
5. Taraneh: Add functional requirements for new additional section of user manual related to iTalk
6. Pooria: Prepare PowerPoint slides for vision document sections 4 to 9 and create Traceability Matrix
7. Schedule next meeting for May 16

**Date**: May 16, 2012 (12:00-1:30pm)

**Place**: Conference Call

**Participants**:

Pooria Kamran (Leader), Ian Bui, Mairon Toçi, Taraneh Parvaresh

**Activities**:

1. We reviewed Process Specification document for Traceability Matrix Section
2. Reviewed WRS for new functional requirements in subsection of requirements 17 (iTalk)
3. Wrap up the final version
4. Mairon: Upload the videos in website and add slides to presentation regarding mockups and video and finalize the documents and convert them to PDF
5. Taraneh: change Phase I IDEF Diagram to have Website on it, Update MoM, and add new Tool and reference of Traceability Matrix to vision document
6. Pooria: Send out the documents to Dr.Chung