## Slide 1: Google Shades for Accessibility
Randi Craig, Nikolaus Walch, Dylan Brandt, Ben Smiley
13 July 2013

## Slide 2: Storyboard

## Slide 3: Outline
Many technologies exist to assist individuals with accessibility
How can they be helped in the best way?
  Maximum benefit to mitigate disability
  Minimum inconvenience to employ technology
Individuals have two goals:
  Have same abilities as “normal” individuals
  Limit the noticeability of their impairment, and the technology they rely upon

## Slide 4: Outline
1.1 Project overview
  Requirements for Google Glass to augment reality to improve real world accessibility. This can be used for anyone that needs assistance processing the world around them.
  Examples:
    Dementia/Alzheimer’s patients
    Those suffering temporary or permanent auditory or visual impairment
    Disabled children and adults
    Travelers that do not speak the local language
Notes: For the purpose of this project, we will focus on the example of dementia patients

## Slide 5: Outline
The technology required to aid with multiple needs
Triggered by some types of stimuli.
  Information can be static and/or passive,
    Proximity sensor triggering a prerecorded message
    Passive information is generally static; no custom to that person’s needs.
  interactive information requires a more complex solution:
    using breath or eye movements,.
Our project is to combine a passive stimuli for the user, where the user is not required to do anything at that moment, with customized information.
Google Glasses technology; see the world and help interpret it for the wearer.
Many commercial applications for the technology, but our team is focusing on improving real world accessibility for dementia/Alzheimer’s patients.
Glasses interpret the world and provide customized information to the wearer, and customized information is entered by care givers at any time, and can be actively maintained.

## Slide 6: User Groups
Who | Expected Skill Level | Why Virtual Memory App?
Patient suffering from early on-set Alzheimer’s | Familiarity with smartphones. Concept of virtual/augmented reality a plus. | Provide a supplement to daily life to minimize effects of disease.
Spouse, Partner of patient | Familiarity with smartphones. | Experience benefits of patient’s ability to be more self-sufficient and consistent to traditional behavior. Provide input to application to customize it to the patient’s needs.
Professional caregiver | Familiarity with care for those affected by neurological degenerative diseases. | Monitor patient for the management of symptoms, calibration of application.
Doctor | Familiarity with neurological degenerative diseases, and various forms of treatment and care management. | Monitor patient for the management of symptoms, calibration of application.
Insurance | Familiarity with benefits of technological aided disease management | Few other treatment options exist for the management of Alzheimer’s.

## Slide 7: Understanding users

## Slide 8: Outline
There are 2 ways to approach project outline:
  Point of view as if we were Google
    Large budget, more resources, longer timeline
  Point of view of UTD class
    Limited resources and budget, but also more manageable scope and timeline
Notes: We are using the much more contained point of view of the UTD class.

## Slide 9: Outline
Goals:
Google Glasses will improve real world accessibility for early stage dementia/Alzheimer’s patients.
Provide a total solution for the family/caregivers of patients to use the application for the joint benefit of their lives and the patient’s
Integrate successfully of the app into platform
Capture market share in accessible technology market

## Slide 10: Outline
1.2 Project deliverables
  High-level functional and technical requirements for a Google Glass application which would use the Google Glass platform. Would provide a specialized application for the use of people with real world accessibility challenges.
  User interface for caregiver to load customized content for the individual wearer.
  High-level marketing and sales requirements.

## Slide 11: Outline
1.3 Evolution of this document
1.4 References
  alzheirmers.org foundation; others to be added
1.5 Definitions, acronyms, and abbreviations
  Not applicable at this time
1.6 Online
  Location of project website: http://bit.ly/13iyKMR
Version | Date | Resource
1.0 | 5 June 2013 | Randi Craig
1.1 | 6 June 2013 | All team members
1.2 | 7 July 2013 | All team members
1.3 | 13 July 2013 | All team members

## Slide 12: Project Organization
2.1 Process model - Agile approach
  Based on iterative and incremental development, where requirements and solutions evolve through collaboration between self-organizing and, cross-functional individuals.
  Promotes adaptive planning, evolutionary development and delivery, a time-boxed iterative approach,
  Encourages rapid and flexible response to change.
  Conceptual framework that promotes interactions throughout the development cycle.

## Slide 13: Project Organization
2.2 Organizational structure
  This project has a non-hierarchical organization, a flat structure.
    Project Manager = Randi Craig
    Product Experience Manager = Nikolaus Walch
    Systems Engineer = Dylan Brandt
    Senior Business Analyst = Ben Smiley

## Slide 14: Project Organization
Lawrence Chung, Professor
Nikolaus Walch, Product Experience Manager
Dylan Brandt, Systems Engineer
Ben Smiley, Senior Business Analyst
Randi Craig, Project Manager

## Slide 15: Project Organization
2.3 Organizational boundaries and interfaces
  Abilities of each individual, as well as the research material available online regarding Google Glass development are the extent of the resources utilized.
2.4 Project responsibilities
  Each resource is required to take meeting notes at least once
  Each resource is required to participate in presentations
  Each resource is required to provide content in a timely manor

## Slide 16: Managerial process
3.1 Management objectives and priorities
  Business need addressed with this solution
    Google Glass
    Doctor, Hospital/Clinic, Insurance, other accessibility apps
  Project scope applicable for our time and resource constraints is limited to patients with early on-set Alzheimer’s

## Slide 17: Managerial process
3.2 Assumptions, dependencies, and constraint
  Real World App sits on Google Glass platform. Basic functionality already covered by Google Glass platform.
  Google Glass hardware and software platform requirements are also a constraint.
  We assume the technology described in Google’s requirements exists, or will be in place before needed in production

## Slide 18: Managerial process
3.3 Risk management
  Timeline and scope creep are always project risks.
    A competitor app may come to market first.
    A competitor app with a richer set of features
    Google Glass hardware and/or software requirements may change, requiring extensive rework of our designs.
  Additionally our team my suffer
    Loss of team members
    Wasted resources on requirements which do not ultimately benefit the project.
3.4 Monitoring and controlling mechanisms
  We will address timeline and scope creep with a strict timeline of team defined deliverables and regular weekly meetings; or as needed.

## Slide 19: Technical process
4.1 Methods, tools, and techniques
  MS Office Suite, including Word, PowerPoint, Visio, Excel
  Communications we are using Facebook, email, Dropbox
  PMI project management methodology including all phases of SDLC
  RE-Tools requirements modeling toolkit
  Wix.com webpage design and hosting
4.2 Software documentation
  MS Word, PDF, Powerpoint
4.3 Project support functions
  Marketing, communications, R&D support, the Alzheimer's Foundation - alzfdn.org‎ requirements and endorsement.

## Slide 20: Work elements, schedule, and budget
Work elements
  WRS document
Schedule
  Time constraint - class due dates
  Weekly team meetings - more if necessary
Budget
  There is no budget for the requirements project. We are poor grad students.
  If we approach Google, they may choose to invest significantly in our project

## Slide 21: Functional Requirements
Define specific behavior or functions

## Slide 22: Non-Functional Requirements
Specifies criteria that can be used to judge the operation of a system, rather than specific behaviors;
Compatibility
Availability
Usability
Performance
Integrity
Security
Maintainability

## Slide 23: Traceability and Creeping Requirements
Traceability – documents the life of a requirement and providing bi-directional traceability between various associated requirements. It enables users to find the origin of each requirement and track every change that was made to this requirement.
Creep - changes or continuous growth in a project’s scope
  i.e. Nutritional information

## Slide 24: Application Mock-up

## Slide 25: Home Screen

## Slide 26: Schedule

## Slide 27: New Appointment

## Slide 28: Family & Caregivers

## Slide 29: New Contact

## Slide 30: Recordings

## Slide 31: Glass Interface

## Slide 32: User Manual